## Slide 1: JERICO Meeting Brussels March 2011
WP3: Harmonizing technological aspects
Wilhelm Petersen

## Slide 2: WP3: Harmonizing technological aspects
General Objectives:
To provide a common base for the operational use of FerryBoxes, gliders, fixed platforms along European coasts
To review the current status of existing systems in operational use in European seas
To define the best technical practices for compatible, robust and cost-effective systems
To define procedures for harmonizing and merging quality assessed FerryBox and Fixed Platform data at regional (ROOS) level
To define procedures and technological solutions for integration and testing of new sensors on these systems

## Slide 3: WP 3: Task 3.1 FerryBox
Objectives:
review current status of existing FB systems (e.g. sensors, quality control,data handling):
review best technical practices of the existing FB systems
harmonize the resulting data
provide technological solutions to integrating new sensors (from WP10) into FBs
define consensual procedures for using FerryBox data in validation of earth observation data
Tasks:
3.1.1: Review current status of existing FB systems (flow-through systems, sensors, quality control, data handling)
3.1.2: Best practice of FB systems (flow-through system, sensors, operation procedures, antifouling, control mechanisms, data handling)
3.1.3: Harmonization and merging quality assessed data from FB systems in ROOS regions
3.1.4: Test and integration of new sensors and best practices (tightly linked to WP10.

## Slide 4: WP 3: Task 3.2 Gliders
Objectives:
Review the current status of the existing glider fleet in operational use in European seas.
Define the best technical practices for operation of a fleet of gliders (general strategies for glider operation in coastal and shallow areas, implementation of tools for path planning…)
Tasks:
3.2.1 Review current status of glider operations in Europe (in coordination with the Gliding Observatories network)
3.2.2 Define the best technical practices for operation a fleet of glider

## Slide 5: WP 3: Task 3.3 Fixed Platforms
Objectives:
reviewing the current status of existing systems in operational use in Europe
defining best technical practices for compatible, robust and cost-effective systems on a variety of fixed platforms
defining procedures for harmonizing and merging quality-assessed high-frequency in situ data across regional seas (e.g. the North Sea)
identifying gaps in the present coverage
proposing technological solutions for the integration and testing of new sensors on fixed platforms
sharing data with mobile platforms and remote sensing to create new integrated products

## Slide 6: WP 3: Task 3.3. Fixed Platforms (continue)
Tasks:
3.3.1 Review of the current status of all existing fixed observing sites in European waters
3.3.2 best practice of fixed platform technology
3.3.3. Harmonization and merging quality assessed data from fixed platform systems in ROOS regions
3.3.4. Comparison of new sensors and assessment of their applicability for fixed stations (strong relationship to WP10)

## Slide 7: WP 3: Deliverables & Milestones
Deliverables
D 3.1: Report on current status of FerryBox systems M09
D 3.2: Report on current status of gliders observatories M15
D 3.3: Review of current marine fixed instrumentation M21
D 3.4: Report on new sensor developments M36
D 3.5: Conclusion report M42
Milestones:
MS28 Report on activities M42

## Slide 8: Contributions of partners to WP3
partners in total: 17
budget: ~550k€
total personal month: 105

## Slide 9: WP 3: Task 3.1 FerryBox Workingplan first year:
FerryBox:
review current status FerryBox :
  questionnaire WP3 <-> WP2
   D 3.1. report status FerryBox (M09)
review best practise entire infrastructural chain of data acquisition from sensor (performance, robustness, accuracy, etc.) to supporting system (cabling, electric and electronic components, critical sub systems such as debubbling, pumping, etc.). WP3 <-> WP4
  Workshop (2-3 days, in combination with FB-Meeting in Sept?)

## Slide 10: WP 3: Task 3.2 Glider Workingplan first year:
Review current status of glider operations in Europe via questionaire, workshop? (in coordination with the Gliding Observatories network)
   D 3.2. report status glider (M15)

## Slide 11: WP 3: Task 3.3 Fixed Platform Workingplan first year:
review current status of all existing fixed observing sites
  questionnaire (merged with the FB questionnaire) WP3 <-> WP2 including stations outside of consortium subdivided by the different ROOS’s
review best practise
  Workshop WP3 <-> WP4
   D 3.3. report status fixed platforms (M21)

## Slide 12: WP 3: Task 3.3.4 New Sensors Workingplan first year:
Status of application of new sensors WP3 <-> WP10
assessment of their applicability for FerryBox and fixed stations.
  Which new sensors are available
  Suitability for unattended operation
  biofouling (WP3 <-> WP4)

## Slide 13: WP3: Time table for the entire project

## Slide 14: WP3: Time table until 2012

## Slide 15: WP3: open questions
Overlap WP3 > WP4
Connection WP10 (e.g. defining standards, protocols, QA for new sensors)
Task leaders
Task 3.1 FerryBox: NERC (Boris)
Task 3.2 Glider: CSIC (Simon)
Task 3.3. Fixed Platform: CNR (Stefania)
Task 3.x.3 test & applictation of new sensors: HZG (Willi)

## Slide 16: WP3 Links

## Slide 17: WP3: Personal month per partner